GREENEARTHX

Why twelve gates stand between a project and its financing

Most clean-fuel projects don’t fail for lack of a good idea. They stall because lenders, investors and certifiers cannot see, in one place, which risks are closed and which are still open.

Projects don’t become bankable because the story is convincing. They become bankable when the evidence converges.

# The problem the gates solve

The twelve gates put them in the order a financier asks them, and tell you exactly which document answers each one.

# What the twelve gates cover

| G0–G2 Is it real? | G3–G5 Can it earn and be built? | G6–G9 Will lenders sign? | G10–G11 Close and operate |
| --- | --- | --- | --- |
| - Site rights and local acceptance - Power, utilities and a proven technology basis - A route to green certification Removes the “paper project” doubt. | - Feedstock terms - A binding offtake contract - EPC price and risk agreed Turns a plan into revenue and a cost you can defend. | - Independent engineer sign-off - Insurability confirmed - An audited financial model - Permits granted What a credit committee needs to approve. | - Financial close, conditions met - Commercial operation and stable output Money flows, then the plant proves itself. |

Passing gates moves a project up a ladder that financiers recognise:

Speculative → Technically plausible → Commercially plausible → Buildable → Structurally bankable → Credit approved → Financeable → Operational

Nothing is hidden. If a document lapses or is withdrawn, the project moves back down the ladder and the responsible gate is named.

# What you gain

- A clear to-do list. Every missing item has a named owner function and shows what it is blocking.

- Fewer surprises late. Deal-breakers such as offtake or permits surface early, before you pay for later-stage work.

- One language with financiers. Banks, investors, DFIs and grant bodies see the same status you see, backed by the same documents.

- Independent verification. Evidence counts only when an independent reviewer appointed to your project verifies it: never you, and never GEX. What financiers see has been checked by a party independent of you.

- The right door for your financing. Each stage shows which capital decision becomes possible, from grants to a senior debt credit approval. On a balance sheet, the two lender-only gates, independent engineer sign-off and the audited financial model, are waived.

What GEX does and does not do. GEX shows when the evidence conditions for a financing decision are met. The bank, investor or grant authority still makes that decision. The gates make its case clear and complete. They don’t replace its judgement.

GreenEarthX · Based on the platform’s bankability rules, version 4.1.0 (October 2026).